AI Clinical Memory Platform

Founder Blueprint and Execution Plan for India

Prepared for Neelesh | Version 1.0 | 6 July 2026

Founder thesis Do not build another transcription app. Build the system of clinical memory for Indian specialists: a one-button assistant that records the consultation with consent, drafts structured documentation, preserves a longitudinal patient story, and prepares the doctor before every follow-up.

# Document map

Part A: Strategic foundation - positioning, market, customer, wedge, and moat.

Part B: Product plan - MVP, workflows, screens, data model, AI responsibilities, and non-goals.

Part C: Technology plan - architecture, model strategy, clinical safety, evaluation, and security.

Part D: Business plan - pilots, pricing, go-to-market, hiring, fundraising, and operating metrics.

Part E: Execution plan - 30/60/90-day actions, 18-month roadmap, risk register, and appendices.

Important note: This blueprint is a startup operating document. It is not legal, regulatory, medical, tax, or investment advice. Before launch, engage Indian healthcare counsel, a data protection specialist, and practicing clinician reviewers.

# 1. Executive summary

The opportunity is to give every doctor a reliable clinical memory. Indian specialists often handle high patient volumes, chronic follow-ups, multilingual consultations, and fragmented records. The product should start as an AI documentation and follow-up memory assistant, not as a clinical decision-maker.

The first wedge should be private specialists with repeat consultations: diabetes/endocrinology first, then cardiology, rheumatology, orthopedics, and dentistry. Chronic follow-up specialties create stronger memory value than one-time transactional visits.

The MVP should be deliberately narrow: consented recording, high-quality transcription, structured note generation, doctor review and approval, patient-friendly instructions, timeline storage, and pre-visit follow-up summaries. The doctor must approve every final output.

India is moving toward a more formal digital health and data governance environment. DPDP Act/Rules, ABDM, EHR standards, and ICMR AI ethics guidance should influence the architecture from day one [S1][S2][S3][S5][S6].

Competition exists in voice dictation and AI scribing, including Augnito, EkaScribe, Medoriax, and global products like Abridge, Microsoft DAX, Suki, and Nabla [S12][S13][S14]. The differentiator must be longitudinal memory: what happened last time, why treatment changed, what remains pending, and what the doctor needs to know before the next consultation.

## 1.1 One-line company definition

Positioning statement India-first AI Clinical Memory Platform for specialist doctors. It automatically converts every approved consultation into structured, searchable, longitudinal clinical memory so follow-up care becomes faster, safer, and more personal.

## 1.2 The startup should win by doing five things exceptionally well

1.	Make consultation capture effortless: one button, visible consent status, no typing during the visit.

2.	Generate clinically useful drafts, not generic summaries: doctor note, patient instructions, follow-up plan, and timeline events.

3.	Prove safety: evidence-linked outputs, no unsupported diagnosis or prescription changes, doctor approval before finalization.

4.	Own follow-up context: pre-visit summaries, pending tests, medication changes, prior advice, and response history.

5.	Fit Indian clinics: mixed language, Indian drug names, WhatsApp/email/print sharing, low training burden, simple pricing.

## 1.3 First 18-month target outcome

| Dimension | Target by month 18 | Why it matters |
| --- | --- | --- |
| Product | Reliable documentation + patient timeline + follow-up memory across 3 specialties | This proves the platform is more than a note generator. |
| Clinical adoption | 500-1,000 paying doctors or a smaller number of high-retention specialty clinics | Retention matters more than top-line signup volume. |
| Quality | Low critical error rate, high doctor approval rate, measurable reduction in documentation time | Clinician trust is the core asset. |
| Compliance | DPDP-ready operations, audit logs, consent workflow, documented retention policy, VAPT, security SOPs | Healthcare data is sensitive and enterprise buyers will ask. |
| Moat | Consent-based Indian medical conversation dataset, specialty templates, doctor edit feedback loops | This becomes the learning advantage over generic AI tools. |

# 2. Strategic foundation

## 2.1 Vision

Ensure that no doctor ever forgets a patient story. Every consultation becomes part of a living clinical memory that helps doctors deliver better-informed care while saving time.

## 2.2 Mission

Build an assistant that remembers, organizes, and prepares clinical context while keeping the doctor fully in control of diagnosis, treatment, prescriptions, and final records.

## 2.3 Strategic positioning

| Do not position as | Position as | Reason |
| --- | --- | --- |
| Voice recorder | Clinical memory platform | Recording is only the capture mechanism. Memory is the durable value. |
| Transcription app | Documentation + continuity assistant | Doctors pay for saved time and better follow-up, not raw text. |
| ChatGPT for doctors | Workflow assistant designed around doctor approval | Trust requires predictable, evidence-linked outputs. |
| Patient app | Doctor-first infrastructure with patient benefits | Doctors and clinics are the immediate buyers. |
| Autonomous medical AI | Human-in-the-loop clinical documentation system | Avoid unsafe scope and regulatory risk. |

## 2.4 Why now

Doctors are increasingly open to AI documentation because ambient AI scribes are being validated in real clinical settings. A randomized trial of ambient AI scribes in outpatient practice was published in NEJM AI/PubMed [S9].

Large Indian doctor supply and high clinic volumes create a large workflow market. PIB reported 13,86,150 registered allopathic doctors and 7,51,768 AYUSH practitioners, with an estimated doctor-population ratio of 1:811 based on availability assumptions [S8].

India has official digital health infrastructure through ABDM and an integration sandbox for health tech players [S3][S4].

India now has a more defined privacy regime through the DPDP Act and DPDP Rules [S1][S2]. This increases the cost of careless competitors and rewards privacy-by-design products.

EHR Standards Version 2016 were notified to promote standardisation, interoperability, and continuity of care across health IT systems [S6].

## 2.5 The wedge

The strongest wedge is not general OPD transcription. It is specialist follow-up memory. A diabetes doctor, cardiologist, or rheumatologist gains value when the system remembers medication changes, test requests, lifestyle advice, symptom trend, and adherence from prior visits.

| Specialty | Why attractive | MVP difficulty | Recommendation |
| --- | --- | --- | --- |
| Diabetes / Endocrinology | High repeat visits, medication titration, lifestyle advice, labs, adherence tracking | Medium | Best beachhead. Build first specialty template here. |
| Cardiology | Medication changes, investigations, chronic follow-ups, high value patients | High | Second wave after safety proof. |
| Rheumatology | Long symptom timelines, meds, side effects, lab follow-ups | High | Strong memory value; needs specialty nuance. |
| Orthopedics | Injury timelines, imaging, procedures, rehab instructions | Medium | Good for patient instructions and follow-up plans. |
| Dentistry | High volume, procedures, treatment plans, repeat visits | Medium | Potential later vertical with different workflow and pricing. |

# 3. Customer, user, buyer, and beneficiary

## 3.1 Primary customer profile

The initial customer is an owner-doctor or specialist partner in a private clinic. They feel the pain personally and can decide quickly. Avoid selling first to large hospitals unless a warm champion exists; enterprise procurement will slow learning.

| Persona | Pain | Buying trigger | Objection | What to show |
| --- | --- | --- | --- | --- |
| Solo specialist | Documentation after clinic, poor recall in follow-up | Wants to save 1-2 hours/day | Will it work in my language and clinic noise? | Live demo on their own consultation style. |
| 2-10 doctor clinic owner | Inconsistent notes across doctors, patient experience gaps | Wants standardization and professionalism | Will staff adopt it? | Dashboard, templates, admin controls. |
| Hospital department head | EHR burden and doctor resistance | Wants productivity and compliance | Security, integration, legal risk | Pilot data, VAPT, audit logs, integration plan. |
| Patient | Forgets instructions, unclear follow-up | Not the payer initially | Privacy concerns | Consent, doctor approval, clear patient summary. |

## 3.2 Ideal first 20 doctors

Specialists with 20-80 consultations per day and meaningful follow-ups.

Doctors already typing, dictating, or using paper notes but visibly frustrated.

Willing to give product feedback weekly.

Comfortable using a web app or tablet in clinic.

Able to provide consented, de-identified or contractually usable samples for product improvement.

Do not start with doctors who refuse recording under all circumstances; they are a later segment.

## 3.3 Jobs to be done

| Job | Current workaround | Desired outcome |
| --- | --- | --- |
| After consultation, create a complete note | Typing, paper, assistant, memory | Accurate structured note with minimal edits. |
| Before follow-up, remember patient context | Search paper/EMR, ask patient again | One-page pre-visit memory. |
| Explain plan to patient | Verbal instructions, handwritten notes | Patient-friendly instructions in simple language. |
| Track pending tests and next visit | Manual diary or no tracking | Follow-up tasks visible in dashboard. |
| Find past information quickly | Scroll through notes or physical files | Search by symptom, drug, test, advice, date. |

# 4. Product strategy and MVP scope

## 4.1 Product promise

In one click, the doctor captures the consultation; within minutes, the system creates a draft note, patient instructions, and timeline updates. The doctor reviews, edits, approves, and shares. At the next visit, the system prepares the memory of the patient story.

## 4.2 MVP must-have features

| Feature | MVP behavior | Success test |
| --- | --- | --- |
| Doctor login and clinic setup | Clinic, doctors, staff roles, templates, share settings | Doctor can start using without engineering help. |
| Patient profile | Name, age, sex, phone, local patient ID, optional ABHA later | Patient can be found in under 10 seconds. |
| Consent capture | Consent status before recording; ability to pause/stop; consent audit log | No consultation recorded without consent event. |
| Recording console | Start/stop/pause, visible indicator, noise check | Works in a noisy clinic with minimal friction. |
| ASR transcript | Speaker segmented transcript with Indian medical terminology handling | Transcript good enough for clinical extraction. |
| Structured note draft | Chief complaint, HPI, exam, diagnosis as stated, meds, investigations, advice, follow-up | Doctor accepts with minor edits in most cases. |
| Evidence-linked review | Key extracted facts can be traced to transcript snippets | Doctor can verify high-risk items quickly. |
| Patient instructions | Simple language summary, medications as approved, follow-up and tests | Patients understand plan better. |
| Clinical timeline | Approved note becomes timeline events | Follow-up summary improves with each visit. |
| Sharing | Print, PDF, WhatsApp/email via approved workflow | Doctor can share without copy-paste. |
| Search | Search approved notes by patient, condition, medication, test, date | Doctor retrieves past context quickly. |

## 4.3 Explicit non-goals for version 1

No autonomous diagnosis.

No independent treatment recommendation.

No prescription modification unless edited and approved by the doctor.

No patient-facing chatbot that gives medical advice.

No automatic billing/coding optimization in the first MVP.

No deep hospital EMR integration before clinic-level product-market fit.

No model training on raw patient data unless consent, contracts, and de-identification are in place.

## 4.4 MVP screens

| Screen | What it shows | Why it matters |
| --- | --- | --- |
| Doctor dashboard | Today appointments, pending review notes, follow-up summaries | Starts the day with context. |
| Patient profile | Demographics, prior notes, timeline, pending tests, medication history | Single memory page. |
| Recording room | Start/pause/stop, consent, audio quality, patient name, language | One-button capture. |
| Review draft | Structured note side-by-side with transcript evidence | Safety and trust. |
| Patient summary | Approved instructions in simple language and share controls | Better adherence and experience. |
| Search | Search patients, meds, symptoms, tests, advice | Memory retrieval. |
| Admin | Templates, clinic users, retention, billing, consent language | Clinic scalability. |

## 4.5 Product backlog priority

| Priority | Build | Do not build yet |
| --- | --- | --- |
| P0 - launch blocker | Consent, recording, transcript, note draft, doctor approval, timeline, sharing, audit logs | Patient app, analytics, integrations, billing. |
| P1 - paid beta | Specialty templates, follow-up summary, medication/test extraction, staff roles, WhatsApp workflow, quality dashboard | Autonomous clinical suggestions. |
| P2 - scale | ABDM-ready exports, EMR connectors, offline sync, multilingual patient summaries, clinic analytics | Complex hospital revenue-cycle workflows. |
| P3 - platform | APIs, enterprise admin, multi-site deployment, longitudinal analytics, clinical registry exports | Any feature that moves you into diagnosis/treatment without regulatory plan. |

# 5. Core workflows

## 5.1 New patient visit

1.	Reception or doctor creates patient profile.

2.	Patient receives brief consent explanation in the clinic language. Consent is recorded digitally or through clinic SOP.

3.	Doctor opens patient profile and presses Start Recording.

4.	Doctor conducts consultation normally. The product must not interrupt the consultation.

5.	Doctor presses Stop. Audio is encrypted and processed.

6.	AI generates transcript, structured draft note, patient instructions, and timeline events.

7.	Doctor reviews high-risk fields first: diagnosis as stated, medications, allergies, investigations, follow-up, procedures.

8.	Doctor edits and approves. Only approved note becomes the final clinical record.

9.	System shares PDF/print/WhatsApp/email as configured and logs the share event.

## 5.2 Follow-up visit

1.	Before the appointment, the system generates a pre-visit memory card.

2.	Doctor sees last visit summary, symptom trajectory, medication changes, pending tests, lifestyle advice, and previous response.

3.	Doctor starts recording the follow-up consultation.

4.	AI updates timeline: improvement/worsening, adherence, new complaints, test results discussed, medication changes, next plan.

5.	Doctor approves the final note and patient instructions.

## 5.3 Pre-visit memory card template

| Section | Content |
| --- | --- |
| Patient snapshot | Age/sex, known conditions documented by doctor, relevant risk factors, last visit date. |
| Reason for follow-up | What was planned last visit and why the patient is returning. |
| Symptom trend | Better/worse/same, duration, key changes across visits. |
| Medication changes | What changed, when, and doctor-documented reason. |
| Investigations | Requested, completed, pending, abnormal results discussed. |
| Lifestyle advice | Diet, exercise, rest, physiotherapy, oral hygiene, etc. as applicable. |
| Open loops | Missed follow-up, pending report, unconfirmed adherence, side effect to ask about. |
| Safety notice | AI-generated from approved notes; doctor must verify before use. |

## 5.4 End-of-day reflection

This should be optional and doctor-private. It can summarize consultations, pending reviews, common conditions seen, and notes the doctor intentionally saved as learning points. Avoid creating medical opinions or population-level claims from small clinic data without review.

# 6. Technical architecture

## 6.1 Architecture principle

Start with product-market fit and safety, not model-building vanity. Use the best available speech and LLM infrastructure under strong data processing contracts, then gradually create proprietary Indian medical language models as consented data and evaluation sets mature.

## 6.2 High-level system flow

| Stage | Component | Output |
| --- | --- | --- |
| Capture | Clinic web/tablet app + microphone + consent state | Encrypted audio segments and metadata. |
| Speech | ASR + language ID + diarization + medical term correction | Speaker-attributed transcript. |
| Structuring | Clinical extraction model with JSON schema | Complaints, HPI, exam, meds, tests, advice, follow-up. |
| Generation | Template-driven note generator | Doctor note and patient-friendly summary. |
| Safety check | Unsupported claim detector, high-risk field validator | Warnings and evidence links. |
| Review | Doctor edit/approve UI | Approved clinical note. |
| Memory | Timeline builder + search + follow-up card generator | Longitudinal patient memory. |
| Share/store | PDF/print/WhatsApp/email + audit log | Patient communication and clinic record. |

## 6.3 Recommended early stack

| Layer | Recommended choice | Reason |
| --- | --- | --- |
| Frontend | React/Next.js web app or Electron shell for clinic desktop | Fast iteration and deployability. |
| Backend | FastAPI or NestJS service | Strong API design, background jobs, role controls. |
| Database | PostgreSQL + row-level tenant isolation | Reliable clinical data storage. |
| Object storage | Encrypted audio/PDF storage in India-region cloud where possible | Separates large files from structured records. |
| Search | Postgres full-text + pgvector for approved notes | Avoid overbuilding vector infra early. |
| Queue | Redis/RQ/Celery or managed queue | ASR and generation are async. |
| AI orchestration | Schema-constrained extraction + template generation | Reduces hallucination and improves auditability. |
| Observability | App logs, model logs, trace IDs, error dashboards | Needed for clinical safety and debugging. |
| Security | RBAC, encryption, audit logs, key management, VAPT | Required for trust and clinic/hospital buyers. |

## 6.4 Data model

| Entity | Key fields | Notes |
| --- | --- | --- |
| Clinic | clinic_id, name, address, plan, retention_policy | Tenant boundary. |
| User | user_id, clinic_id, role, MFA_status, permissions | Doctor, staff, admin. |
| Doctor | doctor_id, specialty, templates, signature, registration metadata | Doctor-specific note style. |
| Patient | patient_id, clinic_id, local_id, name, age, sex, phone, optional ABHA | Minimize fields initially. |
| Consent | consent_id, patient_id, encounter_id, method, language, timestamp, scope, withdrawal | Audit-critical. |
| Encounter | encounter_id, patient_id, doctor_id, visit_type, date, status | Core visit record. |
| Recording | recording_id, encounter_id, URI, duration, retention_status, checksum | Encrypt, restrict, expire by policy. |
| TranscriptSegment | segment_id, encounter_id, speaker, timestamp, text, confidence | Evidence base. |
| NoteDraft | draft_id, encounter_id, model_version, structured_json, warnings | Never final until approved. |
| ApprovedNote | note_id, encounter_id, doctor_id, final_text, signed_at, version | Source of clinical truth. |
| TimelineEvent | event_id, patient_id, type, date, source_note_id, summary | Builds clinical memory. |
| Medication | med_id, patient_id, drug, strength, frequency, duration, status, source_note_id | High-risk entity. |
| Investigation | test_id, patient_id, name, status, due_date, result_summary, source_note_id | Supports pending loop tracking. |
| ShareRecord | share_id, note_id, channel, recipient, timestamp, status | Audit communication. |
| AuditLog | actor, action, object, timestamp, IP, metadata | Required for compliance and trust. |

## 6.5 AI pipeline design

ASR should produce timestamps and confidence scores. Low confidence medical terms should be highlighted.

Diarization should separate doctor and patient where possible, but UI must allow corrections.

Extraction should be schema-first, not free-form. Required fields should allow values like "not mentioned" and "uncertain" rather than inventing data.

Generation should be template-first: SOAP, specialty-specific, or doctor-specific note style.

The follow-up memory generator should use only approved notes, approved timeline events, and uploaded reports that the doctor has accepted. Do not use unapproved drafts as clinical truth.

Every model output should store model_version, prompt_version, source encounter IDs, and safety warnings.

## 6.6 Structured extraction schema example

| Field | Rules |
| --- | --- |
| chief_complaint | Only what patient/doctor stated. Include duration if stated. |
| history_present_illness | Timeline and symptoms; avoid diagnosis unless doctor stated it. |
| examination_findings | Only physical findings explicitly mentioned. |
| diagnosis_or_assessment | Use "documented by doctor". If not explicit, write "not documented". |
| medications | Name, strength, route, frequency, timing, duration, start/stop/change, source segment. |
| investigations | Test name, timing, reason if stated, pending/completed/result discussed. |
| lifestyle_advice | Diet, exercise, rest, physiotherapy, oral hygiene, warnings, etc. |
| follow_up | Date/duration/condition for return. |
| uncertainties | Any low-confidence or conflicting items needing doctor verification. |
| patient_summary | Simple non-technical instructions after doctor approval. |

# 7. Clinical safety, AI governance, and quality evaluation

## 7.1 Safety doctrine

Golden rule The AI may organize, summarize, and retrieve information. It must not invent, diagnose, prescribe, or override the doctor. Every final clinical document must be reviewed and approved by the doctor.

## 7.2 Human-in-the-loop controls

Draft notes are visibly marked "AI draft - not part of the medical record until approved".

High-risk fields appear in a review checklist before approval: diagnosis, medications, dose, frequency, allergy, investigation, procedure, follow-up.

The UI shows evidence links from transcript segments for extracted meds/tests/diagnoses.

Doctor edits are stored as separate approved versions. Never silently overwrite a signed note.

Patients receive only doctor-approved summaries.

If confidence is low, the system says "please verify" rather than guessing.

## 7.3 Error taxonomy

| Severity | Examples | Required response |
| --- | --- | --- |
| Critical | Wrong medication/dose/frequency, false allergy, false diagnosis, invented procedure, unsafe follow-up instruction | Block autopublish; immediate clinician review; incident log; root cause analysis. |
| Major | Missed investigation, incorrect symptom duration, omitted treatment change, wrong speaker attribution | Flag in QA; improve extraction; clinician review. |
| Moderate | Incomplete history, minor formatting issue, duplicated advice | Track and fix in templates/model prompts. |
| Minor | Grammar, punctuation, non-clinical wording | Continuous UX improvement. |

## 7.4 Evaluation metrics

| Metric | Definition | Owner |
| --- | --- | --- |
| Doctor time saved | Baseline documentation time minus time with product | Product/clinical ops. |
| Note acceptance rate | Percent of drafts approved with minor edits | Product. |
| Critical error rate | Critical errors per 100 notes after clinician review | Clinical safety lead. |
| Medication extraction precision/recall | Concept-level accuracy for drug, dose, frequency, duration | ML + clinical reviewers. |
| Investigation extraction accuracy | Correct test capture and pending status | ML + clinical reviewers. |
| Hallucination rate | Unsupported clinical claims per note | ML safety. |
| Follow-up memory usefulness | Doctor rating of pre-visit memory card | Product. |
| Patient instruction clarity | Doctor/staff rating and patient feedback | Clinical ops. |
| ASR quality | Word error rate plus medical term error rate | ML. |
| Activation | Doctor completes 10 approved notes in first week | Growth. |

## 7.5 Clinical advisory board

Set up a small advisory board before paid pilots: one endocrinologist, one cardiologist or rheumatologist, one general physician, one medical ethics/compliance advisor, and one clinic operations expert. Meet monthly during beta and after any serious quality incident.

## 7.6 Model change control

Every prompt/model release has a version number and release notes.

Regression test on a frozen benchmark set before rollout.

Canary rollout to 1-2 clinics before broad deployment.

Rollback path for any degradation.

Clinicians are informed when output behavior materially changes.

# 8. Compliance, privacy, and security strategy for India

## 8.1 Regulatory posture

The safest initial posture is documentation assistance and continuity-of-care memory. Avoid features that independently diagnose, recommend treatment, or modify prescriptions. CDSCO released a draft guidance document on Medical Device Software under the Medical Devices Rules, 2017; if the roadmap moves into clinical decision support, obtain formal regulatory counsel before launch [S11].

ICMR AI guidelines emphasize ethical conduct and decision-making frameworks for medical AI stakeholders, including developers, clinicians, institutions, sponsors, and ethics committees [S5]. Use that as a governance reference even if the first product is a workflow tool.

## 8.2 DPDP-ready product requirements

The DPDP Act and Rules mean the product must treat patient data as highly sensitive personal data, even though the Act uses the broader term personal data. Implement consent, notice, purpose limitation, access controls, retention, erasure workflows, grievance handling, breach response, and vendor contracts from day one [S1][S2].

| Area | Product requirement |
| --- | --- |
| Notice and consent | Clear patient-facing notice: what is recorded, why, who can access it, how long it is retained, how to opt out. |
| Purpose limitation | Use data only for documentation, record storage, follow-up memory, and agreed product improvement. |
| Data minimization | Collect only fields needed for care workflow. Avoid unnecessary demographic or financial data. |
| Withdrawal/pause | Doctor can pause recording; patient can refuse recording without refusing consultation. |
| Access control | Role-based access for doctor, staff, admin; clinic-level tenant isolation. |
| Auditability | Every view, edit, approval, export, and share is logged. |
| Retention | Separate policy for raw audio, transcripts, approved notes, and de-identified training data. |
| Breach readiness | Incident response plan, breach notification SOP, forensic logs. |
| Vendor management | Data processing agreements with ASR/LLM/cloud/WhatsApp vendors. |
| Grievance process | Clinic and platform contact for patient data questions. |

## 8.3 ABDM and interoperability strategy

Do not make ABDM integration the first launch blocker, but design for it. ABDM aims to create a digital health ecosystem with health data exchange and consent-based personal health records [S3]. The ABDM sandbox provides APIs/building blocks for health facilities and health tech players [S4].

Month 0-3: use local patient IDs and internal schema mapped to FHIR-like structures.

Month 3-6: prepare data model for ABHA, HFR, HPR, and FHIR export readiness.

Month 6-12: enter ABDM sandbox and validate HIP/HIU role strategy depending on business model.

Month 12+: integrate production ABDM flows where clinics demand it and compliance is ready.

## 8.4 Security baseline

| Control | Implementation |
| --- | --- |
| Encryption | TLS in transit; encryption at rest for DB, audio, PDFs, backups. |
| Authentication | Strong passwords, MFA for doctors/admins, session timeout. |
| Authorization | Role-based access, least privilege, tenant isolation. |
| Audit logs | Immutable logs for view/edit/export/share/admin actions. |
| Secrets | Managed secrets store; no secrets in code/repos. |
| Backups | Encrypted backups, restore drills, defined RPO/RTO. |
| Vulnerability management | SAST/DAST, dependency scanning, VAPT before paid pilots. |
| Endpoint safety | Clinic device guidance; no raw audio downloads by default. |
| Data retention | Raw audio deletion schedule, approved note retention policy, de-ID process. |
| Incident response | Security owner, escalation matrix, breach notification templates. |

## 8.5 WhatsApp/email sharing guardrails

Share only doctor-approved documents.

Obtain patient consent for the sharing channel.

Avoid sending sensitive details in message body; send secure PDF or minimal notification where possible.

Log recipient, channel, timestamp, and content version.

Allow clinics to disable WhatsApp sharing if their policy requires portal-only communication.

Use approved business messaging providers and contracts; do not rely on staff personal phones for medical summaries.

# 9. Competitive landscape and moat

## 9.1 Competitor categories

| Category | Examples | Threat | Your wedge |
| --- | --- | --- | --- |
| Medical dictation | Augnito and speech-to-text products [S12] | Strong voice accuracy and doctor awareness | Ambient conversation + longitudinal memory, not just dictation. |
| AI medical scribes India | EkaScribe, Medoriax, DrScribe and others [S13][S14] | Similar documentation promise | Follow-up memory, specialty workflows, evidence-linked safety. |
| Global ambient AI | Abridge, DAX, Suki, Nabla | Better funding, integrations, evidence | India languages, price, clinic workflows, local compliance, WhatsApp/ABDM readiness. |
| EMR/HMIS vendors | Clinic software and hospital systems | Own workflow and distribution | Integrate or partner; be the memory layer on top. |
| Generic LLM tools | Doctors using ChatGPT-style tools manually | Cheap/free | Consent-safe capture, structured notes, patient timeline, audit logs. |

## 9.2 Moat sequence

1.	Workflow moat: one-button clinic workflow, doctor review, follow-up summaries.

2.	Data moat: consented, de-identified, Indian medical conversation patterns across specialties.

3.	Template moat: specialty-specific extraction and note styles learned from doctors.

4.	Trust moat: safety metrics, audit logs, clinical governance, privacy-by-design.

5.	Distribution moat: doctors, clinics, associations, EMR partnerships, specialty networks.

6.	Interoperability moat: ABDM-ready and EHR/FHIR-compatible architecture.

## 9.3 The unfair advantage to build

A generic model can summarize a conversation. It cannot easily know how an Indian diabetes specialist wants a follow-up memory card, which brand names are common, how patients mix Hindi/English/regional terms, and what the doctor considers clinically meaningful across visits. Build that learning loop before competitors localize deeply.

# 10. Go-to-market plan

## 10.1 Founder-led validation

Do not outsource early sales. The founder must sit in clinics, watch workflows, hear objections, and sell the first pilots personally. Your first sales asset is a live demo that transforms a real consultation into a useful follow-up memory.

## 10.2 First 50 customer discovery interviews

| Segment | Count | Goal |
| --- | --- | --- |
| Diabetes/endocrinology specialists | 15 | Validate chronic follow-up pain and template. |
| Cardiologists | 10 | Validate medication/test timeline value. |
| Rheumatologists/orthopedics | 10 | Validate specialty variability. |
| Clinic administrators | 5 | Understand staff workflows and sharing. |
| Patients/caregivers | 5 | Test instruction clarity and recording comfort. |
| Healthcare lawyers/compliance advisors | 5 | Review consent, contracts, data storage, medical device boundary. |

## 10.3 Pilot offer

4-week structured pilot for 5-10 doctors in one specialty.

Week 0 baseline: measure current documentation time and follow-up prep time.

Week 1 setup: mic, templates, consent board, staff training, doctor note preferences.

Weeks 2-4 usage: at least 100 consultations per doctor where feasible.

End report: time saved, acceptance rate, errors, doctor satisfaction, patient feedback, ROI estimate.

Conversion: paid monthly plan or clinic annual plan.

## 10.4 Sales narrative

| Message | Proof/demo |
| --- | --- |
| You should not have to remember every patient from memory. | Show a pre-visit memory card for a returning patient. |
| Your consultation should become structured notes automatically. | Run live or recorded demo from audio to approved note. |
| The AI does not replace you; it prepares your documentation for approval. | Show doctor review and evidence links. |
| Patients leave with clearer instructions. | Show patient-friendly summary and follow-up tasks. |
| Your clinic gets better continuity without extra staff work. | Show dashboard and search. |

## 10.5 Pricing hypotheses

Do not lock pricing too early. Test willingness to pay based on time saved, consultation volume, and clinic size.

| Plan | Indicative price hypothesis | Target customer | Included |
| --- | --- | --- | --- |
| Starter doctor | INR 3,000-5,000 per doctor/month | Solo specialist | Core recording, notes, timeline, limited monthly consults. |
| Pro doctor | INR 6,000-10,000 per doctor/month | High-volume specialist | Higher consult limits, templates, WhatsApp/PDF, follow-up memory. |
| Clinic team | INR 15,000-50,000 per clinic/month | 2-10 doctor clinics | Admin, staff roles, shared templates, analytics. |
| Enterprise | Custom annual contract | Hospitals/multi-site clinics | Security review, integrations, SLA, custom deployment. |
| Usage overage | INR 5-20 per additional consultation | High-volume clinics | Aligns cost with AI processing. |

Price against the value of saved doctor time, better follow-up quality, and reduced documentation burden. If a doctor sees 30 patients daily and saves even 3 minutes per patient, that is 90 minutes per clinic day.

## 10.6 Distribution channels

Direct founder-led sales to specialist clinics in one city.

Doctor champions and referral program.

Specialty association demos and CME-adjacent workshops; avoid making unsupported clinical claims.

Partnerships with EMR/HMIS vendors as an AI memory layer.

Diagnostic lab partnerships for follow-up loops, only after privacy and consent review.

Hardware bundle with recommended microphone and installation checklist.

# 11. Product development phases

| Phase | Timeline | Goal | Exit criteria |
| --- | --- | --- | --- |
| Phase 0 - Founder validation | Weeks 0-6 | Prove the pain, wedge, workflow, and willingness to pilot. | 50 interviews, 10 design partners, 3 signed pilot LOIs, final specialty template. |
| Phase 1 - Concierge MVP | Weeks 4-10 | Manually assisted workflow to learn note quality before full automation. | 100 consented consultations processed, doctor feedback, clear note schema. |
| Phase 2 - Alpha product | Weeks 8-16 | Working one-button product for 3-5 friendly doctors. | Recording, draft notes, approval, timeline, PDF share, basic security. |
| Phase 3 - Private beta | Months 4-7 | 10-25 doctors using in real clinics. | 1,000+ consultations, time saved measured, critical errors tracked, 5+ paid conversions. |
| Phase 4 - Paid v1 | Months 7-12 | Repeatable sales and onboarding in one city/specialty. | 50-100 paying doctors, churn learnings, support SOP, VAPT. |
| Phase 5 - Specialty expansion | Months 12-18 | Add 2-3 specialties and clinic team features. | 500+ paying doctors or strong enterprise pipeline, ABDM sandbox work. |
| Phase 6 - Platform | Months 18-36 | Memory OS for Indian clinics and hospitals. | Interoperability, APIs, enterprise admin, richer analytics, safety governance maturity. |

## 11.1 Phase 0: Founder validation

Choose one city and one beachhead specialty. Recommended: diabetes/endocrinology.

Shadow 10 clinic sessions with permission; map actual workflow from patient arrival to note completion.

Interview doctors about documentation time, follow-up prep, language mix, patient instruction issues, and willingness to record.

Create 3 sample outputs: doctor note, patient instruction, follow-up memory card.

Collect pilot LOIs with concrete usage commitments, not vague encouragement.

Engage healthcare counsel to review consent and data processing architecture before collecting real patient data.

## 11.2 Phase 1: Concierge MVP

Use a controlled, consented process with human review behind the scenes. The goal is not to scale; it is to learn what doctors consider a good note and what errors are unacceptable.

Record or upload audio with patient consent.

Generate transcript and draft using AI plus human clinical QA.

Ask doctor to rate each section and edit directly.

Create a gold evaluation dataset from approved notes and edits.

Measure where AI fails: language switching, drug brands, dosage, speaker attribution, summary hallucination, missing advice.

## 11.3 Phase 2: Alpha product

| Sprint | Build | Validation |
| --- | --- | --- |
| Sprint 1 | Auth, clinic, patient, encounter, consent status | Doctor can create a patient and start an encounter. |
| Sprint 2 | Recording, encrypted upload, processing job queue | Reliable audio capture in clinic conditions. |
| Sprint 3 | ASR transcript, diarization, transcript UI | Doctor can read and correct transcript segments. |
| Sprint 4 | Structured note generation and review UI | Doctor can edit and approve. |
| Sprint 5 | Timeline and follow-up memory card | Returning patient has context. |
| Sprint 6 | PDF/print/share, audit logs, admin controls | Clinic can use end-to-end. |

## 11.4 Phase 3: Private beta

Deploy to 10-25 doctors; no broad marketing yet.

Every doctor gets onboarding, template personalization, and weekly feedback call.

Create dashboard of clinical QA metrics and product metrics.

Add support process: issue tagging, incident classification, rollback, and escalation.

Convert at least 30-50 percent of active beta doctors to paid plans; if conversion is lower, fix value or onboarding before scaling.

## 11.5 Phase 4 and beyond

Paid v1: focus on retention and repeatable onboarding, not raw signups.

Specialty expansion: add specialties only when current specialty has strong retention and quality metrics.

Enterprise readiness: VAPT, DPIA-style assessment, DPA templates, role hierarchy, audit exports, SSO if required.

ABDM integration: enter sandbox when product data model and consent workflows are mature.

Platform: expose APIs and integrate with clinic EMRs once your core memory layer is loved.

# 12. Metrics and milestones

## 12.1 North star metric

North star Approved follow-up-ready consultations per active doctor per week. This captures usage, trust, documentation value, and memory value better than recordings or transcripts.

## 12.2 Metric tree

| Category | Metrics |
| --- | --- |
| Activation | Doctor completes first approved note; completes 10 approved notes in first week; staff can onboard patients. |
| Engagement | Consultations recorded per day; percent of total visits captured; follow-up cards opened. |
| Quality | Acceptance rate, edit distance, critical error rate, medication/test accuracy, hallucination rate. |
| Efficiency | Documentation time saved, time from stop recording to draft, time from draft to approval. |
| Retention | Weekly active doctors, cohort retention, churn reason, reactivation. |
| Revenue | MRR, ARPA, gross margin per consult, paid conversion, CAC payback. |
| Trust | Consent refusal rate, support tickets, security incidents, doctor NPS, patient complaints. |

## 12.3 Milestone checklist

| Milestone | Metric gate |
| --- | --- |
| Before alpha | 10 doctor champions, 100 sample notes, consent workflow reviewed. |
| Before paid beta | End-to-end product works without founder manually assembling notes; audit logs; basic VAPT plan. |
| Before scaling marketing | At least 50 paying doctors or strong retention in 20+; low critical errors; onboarding SOP. |
| Before enterprise/hospital sales | Security pack, DPA, admin controls, deployment guide, support SLA, integration strategy. |
| Before clinical decision support | Regulatory counsel, risk classification, clinical validation, safety board approval. |

# 13. Team, hiring, and operating rhythm

## 13.1 Founding team requirements

| Role | Responsibilities | When needed |
| --- | --- | --- |
| Founder/CEO | Customer discovery, sales, partnerships, fundraising, product vision, compliance ownership | Day 0. |
| Technical co-founder/CTO | Architecture, engineering velocity, security, AI integration, hiring | Day 0 or ASAP. |
| Clinical product lead/advisor | Templates, quality review, doctor trust, safety taxonomy | Before alpha. |
| ML/AI engineer | ASR/LLM pipeline, evaluation, prompts, model monitoring | Before alpha or as contractor. |
| Full-stack engineer | Frontend, backend, dashboard, review UI | Day 0-30. |
| Product designer | Doctor workflow UX, review UI, patient summary clarity | Month 2-4. |
| Clinic implementation lead | Onboarding, support, training, feedback loops | Before beta. |
| Security/compliance consultant | DPDP readiness, policies, VAPT, contracts | Before real patient data pilots. |

## 13.2 Weekly operating cadence

Monday: product metrics, doctor usage, quality incidents, sprint priorities.

Wednesday: customer calls and clinic feedback review.

Friday: release review, model QA, safety dashboard, support learnings.

Monthly: clinical advisory board review and roadmap prioritization.

Quarterly: security/compliance review, pricing review, fundraising readiness.

## 13.3 Hiring principles

Hire people who can sit in clinics and learn from messy workflows.

Do not hire a large ML team before you have a high-retention product.

Healthcare experience matters, but humility around clinical safety matters more.

Engineering must be security-conscious from the start; retrofitting security later is expensive.

Clinical reviewers should be practicing doctors, not only theoretical advisors.

# 14. Funding and business milestones

## 14.1 Bootstrap/pre-seed path

Raise only when capital accelerates something already working. The ideal first raise happens after pilot proof, not after only a slide deck.

| Stage | Proof investors will want | Use of funds |
| --- | --- | --- |
| Pre-seed | 10-25 active doctors, 1,000+ consultations, measurable time saved, clear safety process, early paid conversion | Engineering, ML pipeline, clinical ops, security, pilots. |
| Seed | 100-300 paying doctors or strong enterprise pilots, retention, specialty playbook, quality benchmarks, scalable onboarding | Sales team, integrations, specialty expansion, security certifications. |
| Series A | Repeatable growth, strong gross margins, multi-specialty traction, enterprise-ready product, data moat | National expansion, enterprise, ABDM/interoperability, advanced AI. |

## 14.2 Investor narrative

Problem: doctors lose time and context in high-volume, fragmented care.

Insight: documentation is the entry point; longitudinal memory is the platform.

Why India: multilingual consultations, high private-clinic volume, digital health infrastructure, evolving data regulation.

Product: one-button capture, structured notes, doctor approval, patient timeline, pre-visit memory.

Moat: specialty workflows, Indian clinical language data, trust/compliance, clinic distribution.

Business model: doctor/clinic SaaS with usage-based AI economics and enterprise expansion.

# 15. Risk register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| AI hallucinates diagnosis or medication | Critical | Schema constraints, evidence links, doctor approval, high-risk checklist, QA set, incident process. |
| ASR fails in mixed Indian languages/noisy clinics | High | Language detection, medical dictionary, better mics, doctor correction UI, specialty data loop. |
| Patients/doctors resist recording | High | Clear consent, visible pause, no-record mode, patient education, audio retention controls. |
| Privacy/security incident | Critical | Encryption, RBAC, audit logs, VAPT, breach SOP, vendor DPAs, minimum data. |
| Regulatory scope creep into medical device | High | Keep v1 documentation-only; counsel review before decision support. |
| Doctors do not edit/approve drafts carefully | High | Force high-risk checklist; confidence flags; training; UI design for quick verification. |
| Competitors copy AI scribe features | Medium | Differentiate with clinical memory, specialty depth, trust, and distribution. |
| Integration complexity slows product | Medium | Delay deep integrations; export PDF/CSV/FHIR-like structures first. |
| Unit economics poor due to AI costs | Medium | Optimize model routing, caching, shorter audio retention, usage pricing. |
| Overbuilding before PMF | High | One specialty, 20 design partners, strict milestone gates. |

# 16. 30/60/90-day action plan

## Days 1-30: Prove the pain and define the wedge

Pick one city and one beachhead specialty.

Conduct 30 doctor interviews and 5 clinic workflow observations.

Draft consent notice and patient explanation; send to counsel for review.

Create 3 sample outputs manually from synthetic or consented consultations.

Define the first specialty template and note schema.

Recruit 5 design partner doctors with written pilot commitments.

Choose initial tech stack and cloud/data storage region strategy.

Buy/test 3 microphone setups in real clinic noise.

## Days 31-60: Build concierge MVP and benchmark quality

Process 50-100 consented consultations with AI + human QA.

Capture doctor edits and classify errors.

Build first web app: patient creation, recording upload, transcript, draft note, review/approve.

Implement audit logs, role-based access, encrypted storage, and raw audio retention settings.

Create quality dashboard for note acceptance, error types, and processing time.

Finalize pilot pricing hypothesis and conversion offer.

## Days 61-90: Launch alpha in 3-5 clinics

Deploy real-time/near-real-time workflow in 3-5 clinics.

Run baseline vs product comparison for documentation time.

Release timeline and follow-up memory card for returning patients.

Collect doctor NPS, patient consent concerns, and staff support issues.

Fix top 10 quality and workflow blockers.

Convert at least 2 clinics to paid pilots or signed post-alpha commitments.

Prepare pre-seed memo with pilot data and roadmap.

## 16.1 This week checklist

| Day | Action |
| --- | --- |
| Day 1 | Write one-page product promise and select first specialty. |
| Day 2 | List 50 target doctors; start outreach with 15-minute discovery ask. |
| Day 3 | Create mockups: dashboard, recording, review note, memory card. |
| Day 4 | Draft consent language and clinic recording SOP. |
| Day 5 | Build or prototype first sample output from synthetic audio. |
| Day 6 | Visit/observe a clinic workflow; record friction points. |
| Day 7 | Review learnings; decide alpha scope and design partner criteria. |

# 17. Appendices

## Appendix A: Doctor discovery script

How many patients do you see per day? How many are follow-ups?

How do you document today: paper, EMR, dictation, assistant, memory?

How much time do you spend after clinic completing notes?

What information do you often need during follow-ups?

What do patients commonly forget or misunderstand?

Would you allow recording if patient consent is clear and audio retention is controlled?

Which languages do your consultations usually use? How often do patients mix languages?

What would make an AI-generated note unsafe or unacceptable?

Which sections of a note matter most for your specialty?

What would you pay if this saved 60-90 minutes per day?

Who else in the clinic must use or approve this workflow?

What existing software do you use and what would integration need to look like?

What would stop you from using this daily?

## Appendix B: Patient consent script draft

Draft for legal review only: "Doctor uses an AI documentation assistant to prepare consultation notes. With your permission, this consultation will be recorded for documentation and follow-up care. The AI creates a draft only; your doctor reviews and approves the final note. You may ask to pause or stop recording at any time. Your data will be handled according to the clinic privacy policy. Do you consent to recording for this purpose?"

Translate consent notices into the languages used by the clinic. Keep the notice short, visible, and easy to understand. Record consent status before recording begins.

## Appendix C: Sample doctor note template

| Section | Content rule |
| --- | --- |
| Chief complaint | Patient complaint and duration. |
| History | Relevant symptom timeline, associated symptoms, adherence, prior response. |
| Examination | Only examination findings mentioned by doctor. |
| Assessment/diagnosis | Only if doctor stated or approved. |
| Medications | Drug, strength, frequency, timing, duration, start/stop/change. |
| Investigations | Tests ordered, discussed, pending, abnormal results. |
| Advice | Lifestyle and precautions as stated. |
| Follow-up | When to return and what to bring. |
| Doctor verification items | Low-confidence terms and critical fields requiring review. |

## Appendix D: Sample patient instruction template

What we discussed today: short, simple summary approved by the doctor.

Medicines: list only doctor-approved medication instructions.

Tests to do: name, timing, whether fasting is required if doctor stated it.

Lifestyle advice: diet, activity, precautions, therapy instructions as stated.

When to come back: follow-up date/time window and reports to bring.

When to contact clinic: only doctor-approved warning instructions.

## Appendix E: Pilot success scorecard

| Question | Target answer |
| --- | --- |
| Did doctors use it daily? | Yes, on at least 50 percent of eligible consultations. |
| Did it save time? | Yes, measurable reduction in documentation/prep time. |
| Was note quality acceptable? | Most notes approved with minor edits. |
| Were critical errors controlled? | No unresolved critical pattern. |
| Did follow-up memory matter? | Doctors open and rate memory cards as useful. |
| Did patients accept recording? | Low refusal rate with clear explanation. |
| Would clinics pay? | Signed conversion or paid extension. |

## Appendix F: Source notes

The following sources were consulted for the regulatory, digital health, market, and competitor context. Verify details with counsel and official portals before launch because healthcare and data regulations evolve.

| ID | Source | URL |
| --- | --- | --- |
| S1 | MeitY - Digital Personal Data Protection Rules, 2025 | https://www.meity.gov.in/documents/act-and-policies/digital-personal-data-protection-rules-2025-gDOxUjMtQWa?pageTitle=Digital-Personal-Data-Protection-Rules-2025 |
| S2 | India Code - Digital Personal Data Protection Act, 2023 | https://www.indiacode.nic.in/bitstream/123456789/22037/1/a2023-22.pdf |
| S3 | Ayushman Bharat Digital Mission - official overview | https://abdm.gov.in/abdm |
| S4 | ABDM Sandbox - official integration environment | https://sandbox.abdm.gov.in/sandbox/v3 |
| S5 | ICMR - Ethical guidelines for application of AI in biomedical research and healthcare | https://www.icmr.gov.in/ethical-guidelines-for-application-of-artificial-intelligence-in-biomedical-research-and-healthcare |
| S6 | PIB / MoHFW - Electronic Health Record Standards Version 2016 for India | https://pib.gov.in/newsite/PrintRelease.aspx?relid=175383 |
| S7 | MoHFW / NITI Aayog - Telemedicine Practice Guidelines, 2020 | https://esanjeevani.mohfw.gov.in/assets/guidelines/Telemedicine_Practice_Guidelines.pdf |
| S8 | PIB / MoHFW - Update on Medical Education in India, doctor count and doctor-population ratio | https://pib.gov.in/PressReleasePage.aspx?PRID=2197614&lang=1&reg=3 |
| S9 | NEJM AI / PubMed - Ambient AI Scribes in Clinical Practice: A Randomized Trial | https://pubmed.ncbi.nlm.nih.gov/41497288/ |
| S10 | AMA - Summary of multicenter ambient AI scribe study and burnout findings | https://www.ama-assn.org/practice-management/physician-health/how-much-can-ambient-ai-scribes-help-cut-doctor-burnout |
| S11 | CDSCO - Draft Guidance Document on Medical Device Software, 2025 | https://cdsco.gov.in/opencms/resources/UploadCDSCOWeb/2018/UploadPublic_NoticesFiles/Draft%20guidance%20document%20on%20Medical%20Device%20Software%2021%2010%202025.pdf |
| S12 | Augnito Spectra - voice-driven clinical documentation | https://augnito.ai/spectra |
| S13 | Express Healthcare - Eka Care offline-capable multilingual medical scribe using NVIDIA AI | https://www.expresshealthcare.in/news/eka-care-builds-indias-first-offline-capable-unified-medical-scribe-model-using-nvidia-ai/452795/ |
| S14 | Medoriax AI - multilingual AI medical scribe | https://www.medoriax.com/ |

# Final founder reminder

Build the narrow product doctors love before building the broad platform everyone can imagine. The temptation will be to add diagnosis support, prescriptions, billing, analytics, patient app, ABDM integration, and hospital integrations too early. Resist it. First, prove one unforgettable workflow: doctor presses start, consults naturally, reviews a reliable note, and begins the next follow-up with perfect context.